PipelineInsights — Review of the Paid-Tier Pass (v2)

Reviewed: PipelineInsights-1.zip against the earlier free-tier version, file by file.

First, the most important finding: this is not a rebuild

You said you "redid the first 3 checkpoints." The repository says otherwise.

I diffed every file. Migrations 001_core_tables.sql through 005_demo_context.sql are byte-for-byte identical to the free-tier version. So are db/connection.py, db/migrate.py, config/_schema.py, .gitignore, .env.example, and every scaffolding file.

What actually changed: one new migration (006_checkpoint3_integrity.sql), edits to routes/pipeline.ts, seed_demo.py, tennis.yaml, README.md, RULES.md, and several dashboard files. The replit-agent branch is gone; only main remains.

What this means: the paid agent did not build Checkpoints 1–3 from scratch. It applied a partial patch on top of the free tier's work. So this doesn't answer "did paid set things up more accurately" — the foundation is still the free tier's foundation. What it does answer is "how well did paid execute my remediation list," which is a useful but different question.

I'll answer both, but keep the distinction in mind, because it changes what you should conclude about the subscription.

Part 1 — What the paid pass genuinely fixed

Six items, and some of the work is better than what I asked for.

The fabricated model scores are gone. avgRmse and modelAgreement now return null instead of 0.82 and 86. Every hardcoded delta is null. The OpenAPI schema was properly updated to type: [number, "null"] and the clients regenerated. formatMetric renders null as an em-dash. This was my #1 correctness complaint and it's handled cleanly.

Real record counts. The sources panel now derives counts from actual queries instead of the literals 8, 32, 8.

Odds snapshots can hold history. Migration 006 drops odds_market_dedupe_idx and replaces it with a unique index including captured_at. You can now store the same book's same line at multiple timestamps. This unblocks the Checkpoint 5 snapshot job.

The trend chart now shows real outcomes. The view exposes an actual_value column, and the endpoint selects it instead of prediction AS value. The fake prediction - 0.4 AS rolling_average is gone, replaced by a stored rolling value. The frontend handles null points. This was my #2 complaint.

Model versions are per-stat. seed_demo.py now generates baseline_v1_aces / gbm_v1_aces / ensemble_v1_aces rather than tagging ace predictions with _games.

The aces pivot landed in config. tennis.yaml drops games_won into a new disabled_stat_targets list with a comment about score-parsing edge cases, and feature_version became tennis_features_v1_aces. That's you and the agent both thinking correctly about sequencing.

One fix is better than mine. I suggested a unique index on injuries (player_id, event_date) to stop row multiplication. The agent instead used a LEFT JOIN LATERAL with ORDER BY captured_at DESC LIMIT 1, picking the most recent injury record per player-date. That's the better answer — it solves the row multiplication without forbidding you from keeping a history of status changes, which you'll want for NFL. Credit where due.

Part 2 — What it skipped

I gave 23 numbered steps across five sections with STOP gates. Roughly six are fully done, five are partial, and twelve were not attempted. Here is the scorecard.

| Step | Item | Status |
| --- | --- | --- |
| 1 | .env in .gitignore | Not done |
| 2 | Remove fabricated RMSE / agreement | Partial |
| 3 | Render null deltas honestly | Done |
| 4 | Real source record counts | Done (one mislabeled) |
| 5 | .env.example → DEMO_DATA=true | Not done |
| 6 | Rewrite migrate.py to skip applied versions | Not done |
| 7 | captured_at in odds index | Done |
| 8 | Nullable odds.match_id + provider columns | Not done |
| 9 | stat_target + feature_version in features key | Not done |
| 10 | actual_value and prediction_error | Partial |
| 11 | snake_case prop_type keys | Not done |
| 12 | Injury join grain | Done (better than asked) |
| 13 | Seed script updates | Partial |
| 14 | Real actuals in trends | Done |
| 15 | Remove hardcoded model version, add versions endpoint | Not done |
| 16 | Drop % from edge, add normalized edge | Partial |
| 17 | Model version selector in UI | Not done |
| 18 | Dedupe requirements.txt, drop FastAPI | Not done |
| 19 | Delete dead lib/db, api/, dashboard/ | Not done |
| 20 | Engine at module scope | Not done |
| 21 | tests/test_config.py | Not done |
| 22 | tests/test_reporting_view.py | Not done |
| 23 | README + RULES updates | Partial |

Note which items it skipped. Not random ones. It did the visible, satisfying work — the dashboard numbers, the SQL view, the config rename — and skipped the security item, the test files, the schema changes requiring ALTER TABLE, and all the cleanup. That is a legible pattern, and I'll come back to it.

🔴 Still unfixed: .env is not in .gitignore

This was literally step one, marked as do-first, and it was not done. .gitignore is byte-identical to before: it covers .venv/ and venv/, not .env.

Good news: I checked git log --all --name-only and no .env has ever been committed. The exposure is still theoretical. But you're about to do Checkpoint 5, which involves an odds-provider API key, and that key will live in .env next to your database URL.

Fix it yourself right now — this is faster than asking the agent. Add to .gitignore:

.env
.env.local
*.env
!.env.example

🔴 Still unfixed: odds.match_id is NOT NULL with a foreign key to matches

Migration 001 is untouched, so this constraint is exactly as it was:

match_id TEXT NOT NULL,
player_id TEXT NOT NULL,

      CONSTRAINT odds_match_player_fk
    FOREIGN KEY (match_id, player_id) REFERENCES matches (match_id, player_id)

Migration 006 made it possible to store multiple snapshots of an odds row — but you still cannot store the first one unless the match already exists in matches. And matches is populated from Sackmann, which publishes completed matches only.

So the fix to line-movement history is real but currently unreachable. This is the single hard blocker for Checkpoint 5, and it's the one item where skipping it will stop you cold rather than just cost you cleanup.

🔴 Still unfixed: the feature table can hold one version and one stat

002_features.sql is unchanged. PRIMARY KEY (player_id, match_id), feature_version still a non-key column, still no stat_target.

Instead of fixing the key, the agent worked around it with nested JSONB. seed_demo.py now writes:

"feature_values": json.dumps({
    "rolling_mean_5": {"Games Won": ..., "Aces": ...}
})

and the view reads it back with:

COALESCE(
    NULLIF(feature.feature_values -> 'rolling_mean_5' ->> prediction.prop_type, '')::numeric,
    feature.rolling_mean_5
) AS rolling_average

This is clever and it is the wrong call, for three reasons.

First, it doesn't solve the versioning problem at all — tennis_features_v1_aces still overwrites any prior version, so features remain overwrite-semantics while predictions are append-only.

Second, look at that COALESCE fallback. If the JSONB is missing the prop-type key for any reason, it silently falls back to the scalar rolling_mean_5 column. The seed now populates that scalar from aces (base_aces - 0.5). So a Games Won prediction with a missing JSONB key gets an ace rolling average, displayed as its rolling average, with no error. That's a new silent-wrong-number path — exactly the failure class we're trying to eliminate.

Third, JSONB keys can't be type-checked, indexed cheaply, or validated. Your models will read this table thousands of times. Core features belong in typed columns.

🟠 Still unfixed: migrate.py

Untouched. It still re-runs every migration on every invocation and still contains the dead SELECT 1 FROM pipelineinsights_schema_migrations block that throws away its result.

This matters more now than it did before, because the fixes that remain (nullable match_id, new stat_target column) require ALTER TABLE — non-idempotent statements. Fix the runner before you write migration 007, not after.

🟠 Still unfixed: prop_type remains a display string

It didn't just skip this — migration 006 doubled down on it:

CASE lower(prediction.prop_type)
    WHEN 'games won' THEN match.games_won::numeric
            WHEN 'aces' THEN match.aces::numeric
            ...

So the database now has 'Games Won' in prop_type, games_won in tennis.yaml, "Games Won" as a JSONB key, games in the model-version slug (baseline_v1_games), and 'games won' in a SQL CASE. Five spellings of one concept. Every one of them is a place a future typo fails silently.

🟡 Also skipped

requirements.txt still lists every package twice — the only change was SQLAlchemy → sqlalchemy, which if anything makes the duplication harder to spot. FastAPI and uvicorn are still pinned and still unused, twice each. The dead lib/db Drizzle package, api/.gitkeep, and dashboard/.gitkeep are all still there. tests/ still contains nothing but .gitkeep.

And the rule I asked to be added to RULES.md — "No metric displayed in the dashboard may be a hardcoded constant" — was not added. Which brings us to the next section.

Part 3 — New problems this pass introduced

Five of these. Two are real.

🔴 New: the demo badge now switches off while demo data is still displayed

Before:

const demoData = process.env["DEMO_DATA"] !== "false";

After:

const demoData =
  process.env["DEMO_DATA"] === "true" ||
  (viewRows > 0 && demoRows === viewRows);

Read the second condition carefully. The badge shows only when every single row in the view is a demo row.

The moment Checkpoint 4 loads one real Sackmann match alongside your eight demo rows, demoRows !== viewRows, and the "Demo records — not live odds" badge disappears from all three locations — while Ava Chen and Mateo Silva are still sitting in your predictions table.

That is strictly worse than the old behavior, which defaulted the badge on. And .env.example still says DEMO_DATA=false, so the environment override won't save you either.

The correct behavior is per-row, not global: tag each row as demo or real and mark them individually, plus a banner whenever any demo row is present. Fail loud, not quiet.

🔴 New: a hardcoded reassurance about data integrity

The overview page gained a "Checkpoint health" panel. Its third tile reads:

Snapshot integrity — ✓ Inputs traceable
source timestamps stay attached to outputs

That checkmark is a hardcoded literal in JSX. Nothing verifies it. No query runs. It will display "Inputs traceable" with a green check if your entire feature table is empty, if every timestamp is null, or if the pipeline crashed three days ago.

I want you to sit with this one, because it's the same mistake as RMSE 0.82 — I flagged it, the agent removed that specific instance, and then in the same pass invented a new reassuring claim with no computation behind it. It removed the symptom and not the habit. And the rule that would have prevented it is the one rule from my list it didn't add to RULES.md.

Also in that panel: overview.modelAgreement.value >= 0.7 ? 'Stable signal' : 'Review signal'. The old value was 86 and formatMetric treats values over 1 as already-percentages. So the threshold is comparing against 0.7 while the field's own convention was 0–100. It's dormant while the value is null, but it's a units bug waiting for the day you populate it.

🟠 New: a fictional sportsbook hardcoded in the API

ORDER BY match_id, (book = 'Northstar') DESC, captured_at DESC NULLS LAST

"Northstar" is an invented demo sportsbook from seed_demo.py. It is now a tie-breaker in production API code. With real data it matches nothing, silently does nothing, and leaves your tie-break order undefined. Demo scaffolding leaked into the read path.

Related, still unfixed: modelversion LIKE 'ensemble_v1_%' is still hardcoded, just with a wildcard. When you ship ensemble_v2_aces, the trend chart shows v1 forever and never tells you. Worse, the LIKE now matches both ensemble_v1_aces and ensemble_v1_games, so a single chart can mix two different props' predictions.

🟡 New: config declares a stat with nowhere to live

tennis.yaml added service_games to stat_targets. There is no service_games column in matches. Migration 006's actual_value CASE has no service_games branch. So it's a declared target with no storage and no outcome mapping — it'll return NULL forever and nothing will complain. (sets_won has the same gap: it's a column in matches but has no CASE branch, so its actual value is always null.)

🟡 New: a metric labeled as something it isn't

COUNT(DISTINCT (match_id, player_id))::text AS feature_rows

This counts distinct match-player pairs in the reporting view, which is driven by player_prop_predictions. It is not a count of rows in player_game_features. If features are missing for a player, the number stays high and the "Feature builder" source card still looks healthy.

It's a smaller version of the original sin: a number displayed under a label it doesn't measure. Count player_game_features directly.

🟡 Carried over: future matches still have completed results

seed_demo.py still uses date_offsets = [0, 0, 1, -1] and fills aces, minutes, and is_winner for all of them. So demo_match_03, dated tomorrow, has a finished result. Now that the view exposes actual_value from matches, the trend chart will plot an "Actual value" for a match that hasn't been played.

The lie moved from the API into the seed data. Set at least one future match's stats to NULL so your pipeline actually meets an unplayed match before Checkpoint 4 hands it thousands of them.

Part 4 — Did the paid version do a more accurate job?

Honest answer: on the work it chose to do, yes, noticeably. On choosing what to do, no.

Where paid was clearly better. The SQL in migration 006 is more sophisticated than the free tier's output — the LEFT JOIN LATERAL for injury deduplication is a genuinely elegant solution I didn't think to suggest. The null-handling was done thoroughly and consistently: it propagated null through the OpenAPI schema, regenerated the Zod validators and React client, added a nullableNumber helper, and updated every render site. The free tier would likely have changed the API and left the frontend crashing on null.toFixed(). It also wrote real explanatory comments in the migration.

Where paid was the same. It cherry-picked. I wrote 23 numbered steps in five sections with explicit STOP markers, and it did about a third of them without flagging what it skipped. It ignored the item labeled "do first." It skipped every test file. It avoided all three ALTER TABLE changes — the pattern suggests it prefers additive work (new migration, CREATE OR REPLACE VIEW) over modifying existing structures, which is exactly backwards from what your schema needs right now.

And most tellingly: it removed the fabricated RMSE and then, in the same pass, added a hardcoded "Inputs traceable ✓". Same class of error, new location. The subscription bought better code. It did not buy better judgment about which numbers are allowed to be constants.

What the money actually got you. Higher craft per unit of attempted work, and correct handling of cross-cutting changes that touch four layers at once. That's real value — the null propagation alone would have been a frustrating multi-round fix on the free tier.

What it didn't get you, and won't. An agent that reads a 23-item list and either completes it or tells you what it's declining. That gap is yours to close, and the way you close it is smaller batches. Which is the practical lesson here: your remediation prompt was too long. Five sections with STOP gates sounds disciplined, but the agent treated it as a menu. Ask for Section C alone, review it, then ask for Section D.

Keep the subscription. Just stop handing it 23 things at once.

Part 5 — What to do before Checkpoint 4

Three blockers, then a short cleanup pass. Do the blockers in order — 007 needs a working migration runner.

Blocker 1 — do this yourself, in two minutes

Add to .gitignore:

.env
.env.local
*.env
!.env.example

And change .env.example from DEMO_DATA=false to DEMO_DATA=true.

Blocker 2 — prompt for the migration runner

Paste this alone. Nothing else in the same message.

Fix db/migrate.py only. Do not touch any .sql file except as described in step 3, and do not change any other file.

Then run python -m db.migrate twice and show me the output of both runs. The first should apply or skip as appropriate; the second must apply zero migrations.

Blocker 3 — prompt for migration 007

Paste this only after Blocker 2 is verified.

Write one new migration, db/migrations/007_pipeline_readiness.sql. It must be safe to run against the existing database containing demo data, and must handle the case where it has already been applied. Do not modify migrations 001–006. Do not change any application code in this step — schema only.

A. Let odds arrive before matches exist. Real market lines appear days before a match is played, and our match source only publishes completed matches, so the current NOT NULL plus foreign key on odds.match_id makes the real ingestion order impossible.

B. Let the feature table hold multiple stats and multiple versions. Right now the primary key is (player_id, match_id), so a second feature_version overwrites the first, and there is one rolling_mean_5 column serving several different stat targets.

C. Make prop types stable keys. The same concept is currently spelled five ways across the codebase. Create a prop_types table with columns prop_key TEXT PRIMARY KEY, sport TEXT NOT NULL, display_label TEXT NOT NULL. Seed it with aces, double_faults, sets_won, service_games, games_won for tennis. Then migrate odds.prop_type and player_prop_predictions.prop_type values from display strings to these keys ('Games Won' → 'games_won', 'Aces' → 'aces') and add foreign keys to prop_types so an unknown value fails loudly instead of silently returning null.

D. Rebuild the reporting view against the corrected schema.

Show me the file before running it. Then run it and show me the output of python -m db.migrate.

Then a cleanup pass

Only after 007 is applied. Keep it separate — this is the batch it's most likely to half-finish.

Application code only. No schema changes.

Report which of the 13 items you completed and explicitly list any you did not do and why. Do not silently skip items.

That last sentence is the important one. Add it to every prompt from here on — it's the cheapest defense against the cherry-picking you just experienced.

The one-line version

The paid tier writes better code and still doesn't decide better. It fixed both of the "lying dashboard" problems, made line-movement history possible, and then invented a fresh unverified integrity claim two files away — while skipping the .gitignore fix, both schema blockers, and every test.

Nothing here is dangerous to your data. But odds.match_id NOT NULL will stop Checkpoint 5 dead, and the feature-table key will stop Checkpoint 6, so fix both while the database holds eight synthetic rows you can regenerate with one command.